BAY WATCH III

P.O. Box 5429

CONDO ASSOCIATION						Ocean City, MD 21843

BOARD OF DIRECTORS						410-723-9495

Bay Watch III Annual Owner’s Meeting

May 25, 2024

Minutes

CALL TO ORDER – The meeting was called to order by President of the Board – Al Ulmer at approximately 10:05 am in the HHIRA Center.

A quorum was present.  Representatives from 25 units were present with 4 units represented by proxy.  Total owners represented – 25 or 52%.

- Proof of Meeting Notices was confirmed by Al Ulmer & Vonnie Baker

- Al Ulmer introduced the Board of Directors -Al Ulmer, President; Kevin Novak – VP; Charles Schulz, Treasurer; Jack Berry, Secretary & HHIRA Rep; Ben Battaglia, Member.  Management –Vonnie Baker (Baker & Associates -financial management) and Connor Braniff (Braniff Property Management) were also introduced.

- A motion was made to waive the reading of and accept the May 27, 2023 minutes.  The motion was unanimously accepted by the membership.

Committee Reports

- Financial – Vonnie Baker

  - See financial highlights attached.

- Building Project Status –

  - D Building Complete - $850,877 total.

  - A Building completed – $1,010,798

  - B Building completed - $1,060,623

  - C Building is estimated to be another 4% for a total of $1,102,772.

  - Total project is estimated to by $4,028,257

  - 15 owners have taken advantage of the interest savings option and have paid the ISP.  Another 2 are expected to.

  - BW3 signed a $1,120,000 loan with Linkbank at 7.25% interest.  Interest only for 18 months only construction draw and then 5 years at the same rate and the next 5 years the rate will be adjusted, but no lower than 6%.   Note:  BW3 was told that the normal ongoing commercial rate with no assets for a similar project is 8.5%, however due to the documents provided and the management of the project, they gave a “low risk” rate.

  - Current condo rates assume the loan will be repaid within 10 yrs of project start.

  - See Estimated Project Cost dated 5-22-24 - DRAFT.

- HHIRA – Jack Berry

  - Lap pool – new coping completed and new pump

  - Kiddie pool resurfaced and new coping – railing has been ordered

  - 20ft French drain installed at family pool reduce puddling

  - New drains installed

  - New water fountain at restrooms

  - Office open 10-4 7 days per week

  - New elliptical in gym installed.

  - The family pool is closed due to a sinkhole.  Repaired a broken pip and a skimmer leak.  Lap pool will be family pool until repairs are completed.

  - No new management or pool companies.

  - Picnic is at 4pm

- Insurance – Vonnie Baker/Al Ulmer

    - Policies renew in July.  We were told that rates have somewhat stabilized.  Increases may return to a more normal level 8% - 15%.  We will know for sure in June.

President’s Report – Al Ulmer

- Thanks to the Board and management for efforts.

- After buildings are completed, will return to more normal levels of repair.

Election of Directors/HHIRA Rep

- Two positions are up for reelection – Jack Berry and Al Ulmer

- No one volunteered from the floor.

- They were unanimously elected.

Management Report – Connor Braniff

- The largest item on Connor’s list is insurance. Reasonable increase levels are based on NO claims.

- Must do whatever you can to prevent a claim.

  - The coastal markets continue to take a beating (Texas, Florida, Ocean City, etc) , so it is difficult to get insurance.

  - Preventing claims is the largest thing that Baywatch 3 can do to ensure their ability to get insurance at the lowest price.

    - Turn your water off when you leave your condo.  Also check to make sure your ice maker is turned off.

    - Water heaters need to be replaced after 10 years.

    - Water lines should be braided stainless steel.

    - Management should have keys to your unit to allow for emergency entry.  (This means Braniff Property Management and not a board or other owner. management does not have time to track down keys.)

    - Keep your dryer vents clean.  (Shore line Vents and Stanley Steemer can perform these services)

    - Clean the weep holes of your windows and sliders.

    - Have your HVAC serviced annually. This will keep the filter and condensate lines clean.

    - Minimum heat levels are at 55 degrees in off season.

  - For non-emergency items, just shoot Connor an email with a picture.  An

Old Business

- Buidling B is done.  The building was completed 5 weeks ahead!

- They will be starting C September 7th.  Front decks should not be used.  Furniture should be cleared off the back decks by the end of the year.

- Website has been migrated over to a new platform. Baywatchiii.org.

- Windows – Viwinco changed their manufacturing and some of the windows bought in the first batch of windows and sliders purchased in 2021 – back of D and sides of all 4.  Mid-Coastal is replacing at no cost  while they are onsite. After this period, the responsibility goes back to the owner.  Product warranty is a lifetime and can be transferred 1x.   See Warranty Information.

- New locks can be installed by contacting Joe Logan.

- Question RE Bike Racks:

  - Bike racks were purged

  - Bikes cannot be stored under the stairs because of a fire hazard.

New Business

- Power washing of ramps will need to be done every 2 years.  Either owners need to assist or it will be added to the budget and put on a normal maintenance schedule.  Treks does get slippery.

- Question regarding birds nests – asked if that can be removed.

- Owner asked about impact of reserve study to dues.  There was an increase in 2024 that amounted to approximately $30k or $160 per Q

- An owner pointed out that the sign posts on the building signs are rotted.

A motion was made and seconded to close the meeting.  All voted in favor.  The meeting was adjourned at 10:50am.

==========================================================================================

Bay Watch III

- Board remains with the following positions

| Bay Watch III |  |  |  |  |
| --- | --- | --- | --- | --- |
| Board of Directors |  |  |  |  |
| May 25, 2024 |  |  |  |  |
| Position | Last Filled | Term Expires | Person Holding Position | Role on Board |
| 1 | May, 2022 | May, 2025 | Charlie Schulz | Treasurer |
| 2 | May, 2022 | May, 2025 | Ben Battaglia | Member |
| 3 | May, 2024 | May, 2027 | Al Ulmer | President |
| 4 | May, 2024 | May, 2027 | Jack Berry | Secretary |
| 5 | May, 2022 | May, 2025 | Kevin Novak | Vice President |
| HHIRA | May, 2023 | May, 2025 | Jack Berry | HHIRA |